B4L AGENTIC VIDEO PRODUCTION PIPELINE

BUILD PLAN v1.0

| Authority | DCSE v6.8 Draft Direction |
| --- | --- |
| Lane | SS-SJL / SC (B4Life + Sonly Consulting) |
| Status | BUILD PLAN ONLY -- No execution until DCS Level 0 approval |
| Date | 2026-06-07 |
| Prepared by | Claude (CTO / Strategic Technical Architect) |
| PS Firewall | ACTIVE -- No PS material in this document |

STRUCTURE PRECEDES SCALE

1. SESSION OPEN -- GOVERNANCE DECLARATION

Active Lane: SS-SJL (B4Life) + SC (Sonly Consulting)

Governance: DCSE v6.8 Draft Direction, v6+ enforced

PS Gate: CLEAR -- No PS litigation material in scope

DCSC references: Treated as typo. Replaced with DCSE throughout.

Active Models and Delegated Scope

| Model / Agent | Delegated Scope |
| --- | --- |
| Claude (CTO) | Script dev authority, architecture approval, build plan sign-off scope |
| Gemini | Visual ideation, scene prompts, multimodal review |
| Codex | File generation, markdown briefs, storyboard JSON, validation |
| AG / Antigravity | Deployment execution under CTO approval, governance doc edits with audit trail |
| ChatGPT | Long-memory strategy, governance continuity, script outline co-architect |
| NotebookLM | Selective use only -- synthesis of approved internal docs |

Open Assumptions

B4Life Admin Profile HTML not located in SJL-B4Life workspace -- referenced visually from image provided. Color authority extracted from DCS instruction.

HeyGen and CapCut are constrained to free-plan feature sets for this build.

PowerDirector (PD) is the primary desktop production tool for slideshow + voiceover assembly.

SJL seasonal intern position is hosted under Sonly Consulting (SC). Lane is SC, not SS.

No PS material is referenced, extracted, or present in this pipeline.

Tribunal Inbox is the handoff mechanism between orchestrator and executing agents.

2. CORE OBJECTIVE

Build the first B4L product promo and review video from idea to publish-ready asset. This is a proof-of-concept for the entire DCSE product media engine. The pipeline must be repeatable for future brands, services, and campaigns.

What This Video Must Prove

The B4L brand can move from concept to product.

The product line supports online store sales.

SJL can participate in a real SC seasonal role and produce verifiable work.

The agentic workflow can be reproduced for future products without rebuilding from scratch.

Sales media and community media serve different purposes within the same mission.

Working Title

B4L Product Line Review: More Than Merch

Core Message

Baller For Life is not just a logo. It is a mindset, a product line, and a developmental framework built around Focus, Discipline, Faith, Future, and consistent growth. Every product is proof of the mission.

3. AGENTIC ORCHESTRATION ARCHITECTURE

The pipeline is orchestrator-controlled. The Agent Orchestrator receives the initial asset/idea, decomposes it into discrete tasks, and routes each task to the designated agent via the Tribunal Inbox. No agent self-authorizes scope expansion. All handoffs are logged.

Orchestrator Flow

IDEA / ASSET INPUT
  >> ORCHESTRATOR receives and decomposes task
  >> TRIBUNAL INBOX queues agent assignments
  >> CLAUDE -- Script Development
  >> GEMINI -- Visual Concept + Storyboard
  >> AI STUDIO -- Voiceover / Narration
  >> NOTEBOOK LM -- Research + Reference (selective)
  >> HEYGEN / CAPCUT -- Video Production (free plan)
  >> POWERDIRECTOR -- Visual Assets, Slideshow, Audio
  >> CODEX -- Review, File Validation, Internal Testing
  >> DCS REVIEW + SIGNOFF
  >> PUBLISHED ASSET

Tribunal Inbox Integration

The Tribunal Inbox is the coordination layer between the Orchestrator and executing agents. It functions as a task queue with status tracking. Each task enters as PENDING, transitions through IN_PROGRESS, and closes as COMPLETE or BLOCKED.

| Task | From | To | Description |
| --- | --- | --- | --- |
| Asset Intake Manifest | ORCHESTRATOR | CODEX | Decompose assets into manifest |
| Script Brief | ORCHESTRATOR | CLAUDE | First draft script package |
| Storyboard JSON | CLAUDE | CODEX | Scene structure and voiceover alignment |
| Scene Prompts | CODEX | GEMINI | Visual concept and shot list |
| Voiceover Production | GEMINI | AI STUDIO | Natural voice generation |
| Video Assembly | AI STUDIO | HEYGEN/CAPCUT/PD | Scene assembly, captions, music |
| Internal Test Checklist | HEYGEN/PD | CODEX | Brand, message, audio, CTA validation |
| DCS Signoff Packet | CODEX | DCS | Final review and approval gate |

4. VIDEO BUILD PHASES (9-PHASE PIPELINE)

Phase 1: Asset Intake

Collect all inputs into a formal Asset Intake Manifest.

B4L logo image (all variants)

Product promo image (hat, hoodie, wristband, gear)

B4Life Admin Profile HTML (color authority reference)

SJL Character Bible (v1.0 to be produced)

B4Life philosophy notes

Product line mockups

Online store direction

Output: Asset Intake Manifest (JSON + MD)

Phase 2: Message Architecture

Define what the video communicates, to whom, and what action it drives.

Target audience: Youth 14-24, parents, community supporters

Sales purpose: Drive product purchases at ballerforlife.com

Community purpose: Build identity, loyalty, and movement belonging

Product purpose: Show the line as proof of the mission

Internship purpose: Show SJL as a real professional experience

Call to action: Visit store, follow channels, apply for intern role

Output: Message Architecture Brief (MD)

Phase 3: Claude -- Script Development

Claude produces the first script draft covering all required video formats.

60-second promo script (product reveal, CTA)

2-3 minute product review script (what B4L is, product cycle, sales vs community)

5-7 minute explainer script (brand story, framework, intern path, store CTA)

Short-form social captions (TikTok, Reels, YouTube Shorts)

CTA variations (store, follow, apply)

Output: Script Package (MD, scene-structured)

Phase 4: Storyboard

Codex and Gemini produce the storyboard with scene-by-scene visual and audio alignment.

Scene Number, Visual Description, Voiceover, Text Overlay, Tool, Status

Asset references tied to each scene

Timing estimates per scene

Format: JSON + Markdown table

Output: Storyboard (JSON + MD)

Phase 5: Production Path Selection

Select the correct tool chain for each output format before production begins.

Path A: PowerDirector -- slideshow, music bed, voiceover, product images, clean review

Path B: CapCut (free) -- social media, captions, TikTok, Reels, YouTube Shorts

Path C: HeyGen (free) -- avatar narration if free-plan limits allow

Path D: Hybrid -- PD master video + CapCut short-form cutdowns (RECOMMENDED first build)

Output: Production Tool Decision Log

Phase 6: Video Production

Execute video assembly using the selected path. Agents coordinate via Tribunal Inbox.

AI Studio: Generate natural voiceover from approved script

HeyGen: Avatar scenes and voice sync (free plan)

CapCut: Captions, transitions, social-ready edits (free plan)

PowerDirector: Image sequencing, music bed, voiceover sync, final polish

Output: Draft Video Files (per format)

Phase 7: Premiere Design -- Visual Assets

Codex and Premiere Design produce supporting visual assets.

Slides and infographics

Charts (product cycle diagram)

Thumbnails per format

Brand-aligned title cards

Output: Visual Asset Pack

Phase 8: Internal Testing / Code Review

Codex runs the internal test checklist. No public use before this gate clears.

Brand consistency check

Message clarity review

Product visibility audit

Audio clarity test

Caption readability on mobile

Store CTA clarity

No real-person likeness misuse

PS firewall confirmation -- zero PS leakage

Output: Internal Test Checklist (completed + signed)

Phase 9: DCS Review + Signoff

No public use before DCS Level 0 approval. Signoff states are sequential.

Draft

Internal Review

DCS Review

Approved

Published

Archived

Output: DCS Signoff Sheet + Published Asset Registry

5. MEDIA OUTLET FRAMEWORK -- TWO PURPOSES, ONE MISSION

B4L media operates on two distinct tracks. Both tracks serve the same mission. Confusing them -- or using sales media for community work or vice versa -- dilutes both the conversion rate and the trust relationship. The video must explain this distinction clearly to the audience.

| SALES-FOCUSED MEDIA | COMMUNITY-FOCUSED MEDIA |
| --- | --- |
| Drive awareness of product line | Build trust and relationships |
| Promote products/services directly | Share value and inspiration |
| Convert interest to purchases | Encourage engagement and belonging |
| Ads, landing pages, product demos | Stories, tips, challenges, culture |
| KPIs: Clicks, Conversions, Revenue | KPIs: Engagement, Retention, Loyalty |
| Examples: YouTube Ads, IG Reels (product), TikTok Ads, Email Campaigns | Examples: YouTube Channel, Discord, Podcast, Blog, Community posts |

Governing principle: Sales drive resources. Community builds legacy.

The product review video covers both tracks. Segments must be clearly differentiated in the script so the viewer understands which mode is operating and why.

6. SCRIPT -- FIRST DRAFT (CLAUDE: SCRIPT DEVELOPMENT ROLE)

The following is the first draft script produced by Claude (CTO in Script Development mode). This covers the 2-3 minute product review format. Additional formats (60-second promo, 5-7 minute explainer, social captions) are separate deliverables in Phase 3. This draft requires Gemini storyboard alignment and DCS review before production use.

B4L PRODUCT LINE REVIEW: MORE THAN MERCH

SCRIPT DRAFT v1.0 ¦ Format: 2-3 Minute Product Review ¦ Status: INTERNAL DRAFT

COLD OPEN -- 0:00-0:12

[Visual: B4L logo reveal. Deep space background. Teal glow. Music bed rises.]

VOICEOVER: Four words. Focus. Discipline. Faith. Future.

[Cut to product montage: hat, hoodie, wristband, gear -- dark and premium.]

VOICEOVER: Every item you see is not just merch. It is a commitment. A standard. A statement that you are in this for life.

WHAT B4L IS -- 0:12-0:35

[Visual: Brand identity card. Logo. Tagline. Mission statement.]

VOICEOVER: Baller For Life -- B4L -- is a mindset-driven product brand built for young people who are serious about growth. Not just on the court. In their character, their discipline, and their future.

[Cut to youth lifestyle imagery -- practice, study, community.]

VOICEOVER: The brand exists to prove that how you carry yourself is as important as what you carry.

THE PRODUCT LINE -- 0:35-1:05

[Visual: Clean product shots. Each item centered with name overlay.]

VOICEOVER: The B4L product line is premium quality, purpose driven, and built to inspire.

[Cut: Hat -- 'B4L Snapback']

VOICEOVER: The hat. Simple. Clean. A signal that says you take this seriously.

[Cut: Hoodie -- 'B4L Hoodie']

VOICEOVER: The hoodie. Comfortable. Built for movement. For practice. For purpose.

[Cut: Wristband -- 'B4L Wristband']

VOICEOVER: The wristband. A daily reminder. Every choice counts.

[Text overlay: 'Focus. Discipline. Faith. Future.']

PRODUCT CYCLE -- 1:05-1:25

[Visual: Simple cycle diagram animating on screen: Idea > Design > Product > Mission.]

VOICEOVER: Every B4L product goes through the same cycle. Idea, design, quality review, community alignment, and mission verification. If it does not represent the standard, it does not carry the brand.

[Visual: 'Built with intention. Worn with purpose.']

SALES vs COMMUNITY -- 1:25-1:50

[Visual: Split screen. Left: online store. Right: community content.]

VOICEOVER: B4L operates on two tracks. The first is sales. Every product available at ballerforlife.com. Direct. Simple. Real.

[Left track highlights: product page, cart, checkout.]

VOICEOVER: The second track is community. YouTube. Discord. Content. Conversations. That track does not sell. It connects.

[Visual: 'Sales build resources. Community builds legacy.']

VOICEOVER: Both tracks are essential. Both tracks serve the mission.

SJL INTERN ROLE -- 1:50-2:15

[Visual: Student Innovation Intern card. B4L x Sonly Consulting branding.]

VOICEOVER: This brand does not just develop products. It develops people.

[Visual: Intern role description. Real projects. Real deliverables.]

VOICEOVER: The B4L Student Innovation Intern program -- through Sonly Consulting -- gives young people real company experience. Real projects. Real resume value. Letters of recommendation. Reference. And proof that you showed up.

[Text overlay: 'This is more than an internship. This is your starting line.']

CTA -- 2:15-2:30

[Visual: Store URL. Social links. Contact.]

VOICEOVER: Shop the movement at ballerforlife.com. Follow the brand. Support the mission. And if you are ready to build -- apply.

[Final frame: B4L logo. 'Focus. Discipline. Faith. Future.' Deep space. Teal glow. Music out.]

VOICEOVER: Baller For Life. Every day. Every choice. Every time.

Script Status: INTERNAL DRAFT -- Requires Gemini storyboard alignment and DCS review before production.

7. STUDENT INNOVATION INTERN -- ROLE SPECIFICATION

B4L x SONLY CONSULTING ¦ STUDENT INNOVATION INTERN ¦ SEASONAL POSITION

Role Title: Student Innovation Intern (alt: Youth Product Media Intern)

Role Type: Temporary / Seasonal

Entity: Sonly Consulting (SC lane)

Project: B4L Product Media, Review, Youth Feedback, Content Development

Reports To: DCS / SC Principal

Duration: Seasonal -- defined per engagement cycle

Purpose

Give young people a structured, real-company experience building B4L product media. Not hypothetical. Not classroom. Real deliverables. Real review. Real professional record created. This is the first of potentially several intern positions across DCSE lanes.

Potential Duties

Review B4L product mockups and provide youth-perspective feedback

Help evaluate product appeal to target demographic (14-24)

Participate in structured product feedback sessions

Assist with video concept development and review

Test B4L modules and digital experiences

Support social media concept ideation

Help evaluate sales media vs community media content

Build portfolio artifacts (documented deliverables)

Resume and Professional Value

Real company: Sonly Consulting -- operating SC entity

Real project: B4L brand launch and video production

Deliverables: Documented, reviewable outputs

Review: Formal performance review at conclusion

Reference: Letter of recommendation / letter of reference available

Portfolio: Assets built during engagement become portfolio proof

This is more than an internship. This is your starting line.

8. B4LIFE COLOR AUTHORITY -- VISUAL SYSTEM

The B4L visual identity does not use a gold-and-black palette. The established color system below is the authoritative reference. All generated assets, logos, and video graphics must align to this system.

Primary Colors

| Color Name | Hex | Usage |
| --- | --- | --- |
| Deep Space Background | #07090e | Page/frame backgrounds, dark canvas |
| Teal Accent | #0ea5e9 | Headlines, primary highlight, CTA elements |
| Blue Accent | #3b82f6 | Labels, section headers, secondary elements |
| Indigo Accent | #6366f1 | Tertiary accent, sub-brand, flow overlays |

Supporting Colors

| Color Name | Hex | Usage |
| --- | --- | --- |
| Green Success | #10b981 | Confirmed status, positive states, intern value |
| Amber Achievement | #f59e0b | Warnings, milestones, key callouts |
| Red Alert | #f43f5e | Errors, stop states, hard limits |

Visual Identity Direction

The current generated B4L logo is athletic, premium, and motivational -- resembling sports apparel and streetwear. The revised identity must communicate Character + Growth + Discipline + Future + Technology + Development rather than primarily basketball.

AG and Codex: Do not generate a revised logo until DCS reviews and approves the brand direction below. Build plan only at this stage.

9. LOGO VERSIONING PLAN -- THREE-VERSION SYSTEM

The B4L logo system requires three distinct versions to scale from social media to curriculum to future educational products without redesigning the brand.

Version A: Symbol Mark

Mark: B4L (trademark symbol)

Usage: Mobile app, avatar, badges, achievements, profile icon

Note: Compact, icon-safe, no wordmark

Version B: Full Wordmark

Mark: Baller4Life (trademark)

Usage: Dashboard, landing pages, videos, curriculum materials

Note: Full brand name, primary presentation mark

Version C: Enterprise Mark

Mark: B4Life Development Framework (trademark)

Usage: Educational products, Character Bible, certifications, portfolio materials

Note: Full institutional name, long-form mark

Current Directive: AG and Codex -- develop the build plan for logo revisions. Do NOT start building until DCS approval is confirmed.

10. CHARACTER BIBLE V1.0 -- BUILD SPECIFICATION

The Character Bible establishes the visual, narrative, and usage rules for the SJL and B4Life character assets. It is a reference document, not a character definition. Characters are fictionalized variations -- never real individuals, never identifiable.

Current State Preservation Directive

AG and Codex shall create the following immediately upon approval:

/personas/sjl/character_bible_v1.md

/personas/sjl/reference_assets/

/personas/sjl/visual_rules.json

/personas/sjl/media_prompts.md

Reference Asset Set

| Asset | Description |
| --- | --- |
| Rain Portrait A | Mood reference -- urban, night, cinematic |
| Rain Portrait B | Style reference -- athletic, disciplined |
| Baller4Life Portrait A | Character energy -- focused, young, aspirational |
| Baller4Life Portrait B | Character energy -- community, movement, growth |

Classification and Usage Rules

Classification: Reference Archetype Only -- not real individuals

Usage: Mood, Energy, Style, Environment, Character consistency

Hard Restrictions

Never represent as a real individual

Never identify by name or association to a living person

Never create exact likenesses

Always generate fictionalized variations

No PS material may reference or include character assets

B4Life v1 Foundation -- Frozen Baseline

The following represents the current state snapshot, frozen as the build foundation.

SJL concept

B4Life framework

Character Bible concept (this document initiates v1.0)

Development DNA (DDNA) framework

Compound Effect Framework

Ask SJL framework

Persona architecture

Dashboard direction

Resume progression model

First Job First Future

Experience Tracker

Version Label: B4Life_v1_Foundation

Status: Frozen Baseline

Date: 2026-06-07

11. REQUIRED DELIVERABLES REGISTRY

| ID | Deliverable | Owner | Status |
| --- | --- | --- | --- |
| D-01 | B4L Video Build Brief | Codex | PENDING |
| D-02 | Asset Intake Manifest | Codex | PENDING |
| D-03 | Message Architecture Brief | Claude | PENDING |
| D-04 | Script Package (all formats) | Claude | DRAFT -- This document contains v1 |
| D-05 | Storyboard JSON + MD | Codex + Gemini | PENDING |
| D-06 | Production Tool Decision Log | Codex | PENDING |
| D-07 | Visual Asset Pack | Codex + Premiere Design | PENDING |
| D-08 | Internal Test Checklist | Codex | PENDING |
| D-09 | DCS Signoff Sheet | DCS | PENDING |
| D-10 | Published Asset Registry | Codex | PENDING |
| D-11 | SJL Internship Role Description | Claude | DRAFT -- This document contains v1 |
| D-12 | Resume Entry Draft (intern) | Claude | PENDING |
| D-13 | Character Bible v1.0 | AG + Codex | PENDING -- Build plan only |
| D-14 | Logo Versioning Build Plan (A/B/C) | AG + Codex | PENDING -- Build plan only |
| D-15 | B4Life Color Authority Reference | Claude | COMPLETE -- This document |

12. QUALITY GATE -- PRE-SIGNOFF CHECKLIST

| # | Gate | Result |
| --- | --- | --- |
| 1 | Lane correct? | SS-SJL + SC. No PS material. CONFIRMED. |
| 2 | PS material isolated? | PS firewall active. Zero PS content in scope. CONFIRMED. |
| 3 | Assumptions stated? | Section 1 documents all open assumptions. CONFIRMED. |
| 4 | Facts verified or labeled? | All claims are internal (DCSE source). No external unverified claims. |
| 5 | Next steps concrete? | Section 11 deliverables registry with owner and status. CONFIRMED. |
| 6 | Security risks controlled? | No credentials, keys, or PS data present. CONFIRMED. |
| 7 | Output usable without polish? | Build plan is actionable. Script is draft-ready for review. |
| 8 | Delegated scope respected? | Claude operated within CTO scope. No unauthorized lane bridges. |

FINAL DIRECTIVE

This document is the first B4L end-to-end production proof build plan. Agents execute from asset intake to script to storyboard to production to internal testing to DCS approval. No skipped review gates. No public use before signoff.

STRUCTURE PRECEDES SCALE.

Document Status: BUILD PLAN v1.0 -- Awaiting DCS Level 0 Review and Approval

Next Action: DCS reviews this document. Approves Phase 1 execution. Tribunal Inbox opens.

No-build directive: AG and Codex do not execute any builds until DCS confirms approval.